Final Retrospective

On a Scrum-Agile team, each role has distinct responsibilities that, when fulfilled correctly, can contribute to the project's success. Through the SNHU Travel Project, various roles were integral to its success, including the Scrum Master, Product Owner, Developer, and Tester.

As a Scrum Master, the primary responsibility is to ensure the team operates effectively within the Scrum framework while keeping the project on track for a five-week deadline. The Scrum Master facilitates all core Scrum events, including the Daily Scrum. These were held every morning for 15 minutes to communicate progress and bring any impediments to attention before they could compound into a larger project delay.

As a Product Owner, the focus shifts to understanding what users and stakeholders need from the product. The Product Owner is responsible for translating those needs into actionable user stories. Engaging directly with users and stakeholders is one of the most valuable practices in this role. For example, learning that users wanted personalized travel recommendations because a generic list of destinations felt irrelevant to them shaped the direction of the top destinations feature. Without that context, this feature might have been built as a static list rather than a dynamic one that adapts to users' preferences.

As a developer, the role involved translating the backlog into working software while maintaining communication with both the product owner and the tester to keep the project on track. When the project pivoted to a detox and wellness travel theme mid-development, the developer's perspective made it clear that the change was relatively contained, since the slideshow format and overall structure of the software remained unchanged.

As a tester, the role required developing test cases aligned with user stories while accounting for design decisions the stories did not make explicit. Working through user stories for features like vacation type selection and price limit filtering made it clear that the most useful test cases were built from the user’s perspective rather than a purely technical one. When it was revealed that the top destinations feature was a slideshow rather than a static page, the original test case, which had the user scrolling through a list, had to be revised entirely. This shows the tester's dependence on the Product Owner and underscores how communication is key to successful testing and development.

The Scrum-Agile approach provided a clear structure for moving user stories from concept to completion by keeping the team focused on user value at every stage of the development process. The “As an end user, I want…so that I can…” format not only organized but framed every sprint decision around outcomes rather than technical tasks. For example, the price limit filtering story was not just about building a filter; it was also about giving users confidence that the results they saw were relevant to their budget. This influenced how the acceptance criteria were written, how the feature was developed, and how test cases were constructed. This ensured that all roles were working toward the same user outcomes.

The Scrum-Agile approach proved valuable when the SNHU Travel project changed direction mid-development, shifting the booking tool’s focus toward detox and wellness travel. Because the team worked in short sprints with a continuously reprioritized backlog, this change didn’t require scrapping any previous work or renegotiating the timeline. It simply meant adjusting the content focus and continuing forward. For a developer, the pivot was manageable, specifically because the slideshow format and overall structure of the tool remained consistent.

Communication is imperative to keeping the SNHU Travel project running smoothly. Particularly when changes or open questions arose that required input from other roles. A good example came when there was a sudden pivot to a detox and wellness travel focus. As a developer, an email was sent to the Product Owner and the tester to clarify exactly what the change required. The email provided the specific information needed rather than posting vague requests for updates. This made the email more effective, giving the recipient a clear, actionable task instead of leaving them to guess what was actually needed. Communication like this encouraged collaboration because it respects the boundaries of each role while still keeping everyone aligned toward the same goal, rather than assuming context or making decisions unilaterally.

Several organizational tools and Scrum Agile principles supported the team’s success throughout the SNHU Travel project, with information radiators and Agile project management software playing especially central roles. Tools like burndown charts and sprint backlogs made project status visible at a glance, reducing the need for separate status meetings and allowing problems to surface early rather than being discovered late in a sprint. Agile project management tools like Jira reinforced this by centralizing the product backlog, sprint backlog, and task assignments in one place that the entire team can access in real time. These tools were most effective in relation to the Scrum events themselves. Sprint planning relied on a clear, prioritized backlog to set a meaningful sprint goal, while the Daily Scrums used the visibility of tools like burndown charts to keep the team aligned on progress and surface impediments quickly.

The Scrum-Agile approach offered clear advantages for the SNHU Travel project, particularly its ability to absorb change without disrupting the broader timeline. When the project pivoted mid-development toward a detox and wellness travel focus, the team adjusted by reprioritizing rather than reworking completed phases. Agile’s emphasis on communication and transparency, through tools like information radiators and events like Daily Scrums, also kept misunderstandings from compounding into larger problems. A main drawback of the Agile approach is its heavy reliance on communication and transparency across roles. When context wasn’t shared early, such as missing navigation details in a user story, it created rework that a more detailed upfront specification might have avoided.

Despite that drawback, the Scrum Agile approach was the best fit for the SNHU Travel Project. The project involved evolving business priorities in a short timeframe, both of which benefit from iterative development and the ability to reprioritize without restarting.